DEPI – Digital Egypt Pioneers Initiative  |  Track: Junior Data Analysis

Data Lens

4. Testing & Quality Assurance

DEPI submission item: Testing & Quality Assurance (Test Cases & Test Plan, Automated Testing, Bug Reports)

| Team member | Role |
| --- | --- |
| Shahd Mahmoud Abdelmagid | Team Leader |
| Eman Ali Mostafa | Member |
| Malak Hassan Mahmoud | Member |
| Farah Khaled Fathy | Member |
| Menna Abdelnasser Ramadan | Member |
| Mariam Baher Mohsen | Member |
| Instructor: Noran El Zeky | Lecturer / evaluator |

Version 1.0 (draft)  |  October 2026

Note: The dashboard is not built yet. All test cases below are written in advance and have the status "Not run". Results and bugs must be recorded by the team during Week 4.

# 1. Test Plan

| Item | Description |
| --- | --- |
| Objective | Show that the cleaned data and dashboard are correct, usable and meet the requirements FR1–FR14 and NFR1–NFR8 |
| Scope | Power Query cleaning, data model, DAX measures, dashboard pages, filters, map, drill-through |
| Out of scope | Power BI Service performance, other data sources |
| Approach | Data validation against the source workbook; functional tests by hand; usability review; user acceptance test with a peer and the instructor |
| Environment | Power BI Desktop, 1920 × 1080 screen, WDI_Data.xlsx |
| Tester | Mariam (lead); every member tests pages they did not build |
| Entry criteria | Model and at least two pages complete |
| Exit criteria | ≥ 95% of test cases passed; no open critical bugs |
| Schedule | 22–28 Nov 2026 (Week 4) |

# 2. Test Cases

| ID | Type | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-D01 | Data | Country names standardized | Count distinct CountryName in DimCountry | 22 distinct names, none duplicated | Not run |
| TC-D02 | Data | No ".." left | Filter Value column for text | No ".." values; blanks are null | Not run |
| TC-D03 | Data | Text numbers converted | Check Germany SM.POP.NETM 2011 and Indonesia NV.IND.TOTL.ZS 2001 | Values are numeric (295282 and 47894) | Not run |
| TC-D04 | Data | Duplicates removed | Count rows per (CountryKey, IndicatorCode, Year) | Every key appears once | Not run |
| TC-D05 | Data | Row reconciliation | Compare cleaned row counts with the data quality log | Counts match the log | Not run |
| TC-D06 | Data | Values match source | Pick 30 random values and compare with Excel | 30 of 30 equal | Not run |
| TC-D07 | Data | Missing year handled | Open Trends page for any indicator | No error; gap at 2009 | Not run |
| TC-F01 | Functional | Country slicer | Select Egypt only | All visuals show Egypt only | Not run |
| TC-F02 | Functional | Indicator / topic slicer | Select topic Health | Only health indicators listed | Not run |
| TC-F03 | Functional | Year range | Set 2010–2020 | Trend and KPIs follow the range | Not run |
| TC-F04 | Functional | Map | Select GDP growth (annual %) | Countries colored by value; no data = no color | Not run |
| TC-F05 | Functional | Drill-through | Right-click a country → Drill through | Detail page opens for that country | Not run |
| TC-F06 | Functional | Comparison page | Select Egypt vs. Brazil and an indicator | Both values and difference shown | Not run |
| TC-F07 | Functional | Navigation | Click each page button | Correct page opens | Not run |
| TC-F08 | Functional | Clear filters | Apply filters then click Clear | All slicers reset | Not run |
| TC-F09 | Functional | Missing values | Select an indicator with gaps | Blank / "No data", never 0 | Not run |
| TC-F10 | Functional | Ranking | Select an indicator and year | Rank 1–22 shown, ties handled | Not run |
| TC-N01 | Performance | Refresh time | Change slicers 10 times | Each refresh ≤ 5 seconds | Not run |
| TC-N02 | Usability | Screen fit | Open at 1920 × 1080 | No scrolling on any page | Not run |
| TC-N03 | Accessibility | Contrast and alt text | Run Power BI accessibility checks | No critical issues | Not run |
| TC-U01 | UAT | Peer completes tasks | Ask a peer to find the highest value of an indicator and compare two countries without help | Tasks done in under 3 minutes | Not run |

# 3. Automated Testing

No automated test scripts are planned because Power BI Desktop has no built-in test runner. Repeatable checks are done with: (a) row-count and distinct-count checks in Power Query, (b) DAX measures that count blank values and duplicate keys, shown on a hidden "QA" page. These checks are rerun after every data refresh.

# 4. Bug Report Log

Record each defect found during testing. The columns below are the required format; the log is empty until testing starts.

| Bug ID | Date | Test case | Description | Severity | Owner | Resolution | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-001 |  |  |  |  |  |  |  |
| BUG-002 |  |  |  |  |  |  |  |
| BUG-003 |  |  |  |  |  |  |  |
| BUG-004 |  |  |  |  |  |  |  |

# 5. User Acceptance Test Checklist

A user can choose a country, indicator and year without instructions.

A user can compare two countries and read the difference.

A user can tell when data is missing.

A user can open a country detail page.

The README explains how to open the .pbix file.