Project Proposal

# Project: Data Lens – Country Data Comparison Dashboard (World Development Indicators)

Objective: Turn the raw, inconsistent World Bank WDI extract (22 countries, 74 indicators, 2000–2025) into a clean, validated data model and an interactive multi-page dashboard that lets users compare countries, including Egypt, across economy, health, education, labor, and infrastructure.

Description: Data Lens cleans and standardizes the WDI workbook (duplicate country spellings, extra spaces, ".." placeholders for missing values, empty rows, duplicate country–indicator rows, footer rows, and the missing year 2009), builds a star-schema model with DAX measures, and delivers dashboard pages for country overview, side-by-side comparison, and trends, with drill-through and a map.

Tools & Design: Power BI Desktop (dashboard, drill-through, map visual), Power Query for cleaning, consistent theme with KPI cards, slicers, and a clear page navigation; Excel for data inspection; GitHub for version control and file delivery.

Technologies to Use: Power BI, Power Query (M), DAX, Excel (WDI_Data.xlsx), GitHub.

Team Members & Responsibilities:

- Shahd Mahmoud Abdelmagid (Team Leader) – project coordination, communication with instructor Noran El Zeky, task tracking, GitHub uploads, final presentation.

- Eman Ali Mostafa – data cleaning in Power Query (country name standardization, missing values, duplicates), data quality log.

- Malak Hassan Mahmoud – data modeling (star schema, relationships) and DAX measures.

- Farah Khaled Fathy – dashboard pages 1–2 (country overview and country comparison), KPI cards, slicers.

- Menna Abdelnasser Ramadan – dashboard page 3 (trends), map, drill-through, UI/UX and theme.

- Mariam Baher Mohsen – testing and QA, documentation (user manual, technical documentation), project infographic.

# Week 1: Data Understanding & Cleaning – Eman (lead), Shahd, Mariam

- Explore WDI_Data.xlsx (Data and Series - Metadata sheets) and list quality issues – Eman, Mariam

- Standardize country names (e.g. USA / United States of America, Korea Rep / South Korea, Turkiye / Turkey) and trim extra spaces – Eman

- Convert ".." to null, remove empty and footer rows, resolve duplicate country–indicator rows – Eman

- Reshape year columns into a long format and document every cleaning step – Eman, Mariam

- Create the GitHub repository structure and the task board – Shahd

Deliverables:

- Cleaned dataset (Power Query steps)

- Data quality log

- List of countries/indicators lacking data

- GitHub repository ready

# Week 2: Data Modeling & DAX – Malak (lead), Eman, Farah

- Design the data model: Country, Indicator, Year, and Facts tables with relationships – Malak

- Write DAX measures (latest value, growth, ranking, averages, country-vs-country difference) – Malak, Farah

- Validate measures against the source Excel values – Eman

- Draft the dashboard wireframes and theme – Menna, Farah

Deliverables:

- Data model diagram (ERD)

- DAX measures list

- Wireframes of all pages

# Week 3: Dashboard Development – Farah & Menna (leads), Malak

- Build Page 1: Country overview with KPI cards and slicers – Farah

- Build Page 2: Side-by-side country comparison – Farah

- Build Page 3: Trends over time, map visual, and drill-through – Menna

- Apply the theme, navigation, and accessibility checks – Menna

- Support with measures and model fixes – Malak

Deliverables:

- Working Power BI dashboard (3+ pages)

- Drill-through and map

- Updated source file on GitHub

# Week 4: Testing, Documentation & Final Presentation – Mariam (lead), Shahd, all

- Prepare and run test cases (data accuracy, filters, drill-through, performance) and log bugs – Mariam, all

- Fix reported bugs – Malak, Farah, Menna, Eman

- Write the user manual and technical documentation, and create the project infographic – Mariam

- Prepare the final presentation, assign speaking parts, and upload all files to GitHub – Shahd

Deliverables:

- Test cases and bug report

- User manual and technical documentation

- Project infographic

- Final presentation (PPT/PDF)

- Final dashboard file (.pbix)